Field Visit: Restoration and rehabilitation of degraded coastal and marine ecosystems (coral reef) in the Mtwara and Unguja seascapes for improved biodiversity conservation.

17th – 21st March 2026

# Background,

The United Republic of Tanzania and the European Union Delegation share a strong mutual interest in advancing a Sustainable and Inclusive Blue Economy. To support the Blue Economy Agenda, the European Union (EU) Delegation has developed a €110 million Blue Economy (BE) Programme for Tanzania, titled ‘Blue Economy for Job Creation and Climate Change Adaptation Programme’. As part of the broader ‘Blue Economy for Job Creation and Climate Change Adaptation Programme’, the EU, in collaboration with the IUCN is implementing a four-year project (2024–2028) titled Pamoja Tuhifadhi Bahari Yetu (Together We Protect Our Ocean). With a budget of €11 million, this project aligns with the EU’s Blue Economy Programme, focusing specifically on environmental protection and the sustainable, climate-resilient management of coastal ecosystems.

Coral reefs in the United Republic of Tanzania are critical ecosystems that support a rich diversity of marine life and provide essential services to local communities. Formerly, a list of over 273 species in 63 genera and 15 families was identified, and species diversity could exceed 300 species. The Faviidae and Acroporidae families are the most species-rich, with 66 and 60 species, respectively. These reefs play a vital role in small-scale fisheries and tourism. However, they face significant threats from climate change, overfishing, pollution, and coastal development, which lead to coral bleaching and degradation.

There have been several coral reef conservation strategies in Tanzania, the most recent being the development of the five-year National Action Plan for Coral Reef Conservation of Resilient Coral Reefs (NAPCRCR) for 2026 to 2031. The NAPCRCR has identified twenty-two threats and opportunities facing coral reefs conservation in Tanzania, including climate change, illegal, unreported, and unregulated (IUU) fishing, anthropogenic activities, technological advancements in coral reef conservation, and inadequate inclusion of coastal communities, among others.

Project Goal and Outcome

The overall goal of this project is to improve environmental protection and biodiversity conservation in Tanzania’s coastal and marine ecosystems, which contribute to the overall EU Blue Economy program, specifically to the environmental protection and sustainable, climate-resilient management of coastal ecosystems component. Outcome 1 focuses on strengthening the protection of marine resources and biodiversity conservation through the establishment of effective institutional frameworks and governance mechanisms. To achieve the project’s overarching goal and outcome, the following objectives have been proposed:

Project Objectives

- To undertake comprehensive inventory and assessment of the ecological health of coral reefs, seagrass meadows, and seaweed across Tanzania’s coastal and marine.

- To evaluate coastal and marine ecosystems by considering economic, environmental, and social benefits of key ecosystem goods and services using the IUCN’s Natural Capital Valuation framework.

- To restore/rehabilitate at least 20 ha of degraded coastal and marine ecosystems in the Mtwara and Unguja Seascapes, enhancing resilience and biodiversity.

Objective 3: Coral Reef Restoration and Rehabilitation.

This assignment will focus on Objective No. 3, which aims to ensure the restoration and rehabilitation of at least 20 hectares of degraded coral reefs in Mtwara and Unguja. This effort aligns with Output Indicator 1.1b “Number of Hectares under Restoration”—and expected to undergo a combination of active and passive restoration. However, baseline survey reports and preliminary consultations with key stakeholders in Unguja North and Mtwara indicate that there have been no documented restoration efforts for coral reefs in the Mnazi Bay-Ruvuma Estuary Marine Park (MBREMP), while ongoing restoration initiatives have been taking place in Unguja. In Unguja, restoration efforts have been led by the Marine Conservation Department in collaboration with key stakeholders, including Linda Bahari, World Impact, Under the Wave, Africa Foundation, and Mwambao Coastal Communities, among others. In MBREMP, it has been reported that coral reef monitoring programs, community engagement, and tourism activities are among the activities related to coral reef management.

Strengthening LMMAs through Restoration, Rehabilitation and Monitoring

Locally Managed Marine Areas (LMMAs) are expected to play a central role in enhancing restoration and ecological monitoring within the project’s target seascapes, specifically in Mtwara on the mainland and Unguja in Zanzibar. On the Tanzanian mainland, LMMAs are officially recognized as Collaborative Fisheries Management Areas (CFMAs) and Beach Management Units (BMUs), which empower BMUs to manage marine resources effectively. In Unguja, Zanzibar, Shehia Fisheries Committees (SFCs) manage and support community-based activities, including seasonal fishing closures, coral and mangrove restoration, and the maintenance of basic ecological records. While these community-led efforts demonstrate strong local engagement, gaps in consistent ecological monitoring and formal evaluation limit their integration into national and regional conservation reporting systems. Both Mtwara and Northern Unguja offer promising frameworks for seascape-level conservation. Through leveraging and strengthening CFMAs, BMUs, Collaborative Management Groups (CMGs), and SFCs, this initiative would promote more coordinated governance of marine resources.

Field Assessment for Coral Reef Restoration, Rehabilitation and Implementation Plan

As we prepare for the actual coral reef restoration in Mtwara and North Unguja, it is essential to perform a preliminary assessment in the field and develop the coral reef implementation plan in two seascapes.

Overall Objective

To evaluate the current status of coral reefs and identify critical areas for both passive and active restoration. This assessment will inform restoration strategies and ensure that our interventions are tailored to the specific conditions and challenges of the specific site.

Field Objectives

Ecological Baseline Surveys:

- Conduct baseline ecological surveys to gather data on biodiversity, coral health, and associated marine life in potential restoration sites.

  - Information to be collected: Coral cover, Fish abundance and species (juveniles vs adults), invertebrates, coral reef health (bleaching, diseases, physical damage), photographic documentation.

  - These surveys will provide a benchmark for measuring the progress in restoration efforts over time, and data collected will help identify areas that require immediate intervention.

  - Collect information of possible natural and anthropogenic threats to coral reefs in the target sites, impacting the reefs, such as fishing practices, coastal development, and tourism.

- Ground-truthing and mapping of potential reef restoration sites and create maps to facilitate future planning and monitoring.

  - Have 2 community people familiar with the sites to take the GPS coordinates. The concerned community reps are also important here to support in the identification of the sites which are potential for reef restoration. (Confirm that the boat capacity will accommodate all planned to go into the water).

Expected Outputs

  - Site-specific assessments completed for potential reef restoration areas (Site 1, 2, 3).

(Focus: Physical characteristics, general coral reef health and habitat conditions assessed, threats to the ecosystem).

  - GPS coordinates potential reef restoration areas collected for production of maps.

  - Baseline survey report on the status of the potential reef restoration areas. detailing the current status of coral reefs and serving as a reference for measuring restoration success.

AGENDA

| DATE | ACTIVITY (S) | LOCATION (s) |
| --- | --- | --- |
| Mon, Mar 16th | Teams travelling to Mtwara and Unguja | Mtwara and Unguja |
| Tue, Mar 17th | Courtesy Call – Regional and District or Council | - RAS and DAS Offices in Mtwara - Director DMC Offices in Zanzibar |
| Tue, Mar 17th | Engagement with community leaders - Meeting community leaders - Introduce the project and its objectives - Discuss potential areas potential areas for reef restoration areas. - Discuss threats to the marine ecosystem specific to the site. |  |
|  | Planning Day | Mtwara and Unguja |
| Wed Mar 18th 07:00am | Field data collection: Coral cover, Fish abundance and species (juveniles vs adults), invertebrates, coral reef health (bleaching, diseases, physical damage), photographic documentation. | Mtwara: Chamba cha kati, Membelwa inner and Msanga mkuu North Unguja: Kendwa/Chumani, Kidoti |
| Thurs Mar 19th | Repeat the above in second site. | Mtwara: Kieti, Rasmo, Unguja North: Jongwe |
| Friday Mar 20th | Repeat the above in third site. | Mtwara: Mgao Unguja North: Urowa |
| Sat Mar 21st |  | Mtwara Unguja North: |
| Sun, Mar 22nd | Teams travelling back from the Field |  |
| Note: 20th or 21st March, it will be Eid Al Fitr - Adjust days accordingly depending on the days IDD falls. |  |  |

| NB: sites should be easily accessible since this will be a community led reef restoration project, ease of monitoring and surveillance, generally less expensive. - Site briefing: Review objectives, safety protocols, and recap survey methods with the team. - Equipment check: Ensure underwater slates, cameras, GPS, quadrats, and transect tapes are ready. - Team role assignment: Divide tasks based on existing strengths (fish counts, benthic cover, coral health, photo documentation). NB: - Need for a divemaster in the team to oversee the safety procedures and one who understands physical conditions and is familiar with where the specific sites. |  |
| --- | --- |
| Field Survey Activities - Lay transects: Set up 3 transect lines (e.g., 50 m each) to standardize observations. - Coral cover assessment: Use 40m pointi ntercept to estimate benthic substrates including coral cover. - Fish census: Conduct visual fish counts along transects - species and abundance (50m by 5 belt transect) - Invertebrate survey: Record key indicator species (sea cucumbers, urchins, giant clams) (20m by 5m belt transect) - Coral health check: Document bleaching, disease, predation, or physical damage. - Photographic documentation: Take photos for later analysis and monitoring. Post dive/snorkelling - Data consolidation: Transfer notes, photos, and GPS coordinates into a central folder. - Quick analysis: Summarize coral cover percentages, species richness, and obvious stressors. - Site evaluation: Discuss suitability for restoration/rehabilitation - Identify challenges, refine methods for the next site, and highlight restoration opportunities. Data consolidation: Transfer notes, photos, and GPS coordinates into a central folder Discussion on next steps for the particular site. |  |

Equipment Needed

| Item |  | Mtwara | Unguja |
| --- | --- | --- | --- |
| Diving Equipment | Dive lead | ? | Pagu |
|  | SCUBA diving tanks | 2 | 18 (8 in use) |
|  | BCGs | 1 | 18 different sizes |
|  | Compressor to borrow | ? | ? |
|  | Regulators | ? | 8 |
|  | Weights | ? | Many |
|  | Dive watch, | ? | 1 |
|  | Dive computer | ? | 1 |
|  | Floaters | ? | 0 |
|  | Fins and masks & snorkels present | ? | Available |
| Surveying Tools: | GPS | 1 | New GPS (Yassir) |
|  | GPS floater | ? | ? |
|  | Camera | 0 | Go pro 13, 12 |
|  | Tape measure (50m) | 1 | To borrow from WCS |
| Data Collection Tools | Slates present | ? | To borrow from WCS |
|  | Slates for fish | 0 | To borrow from WCS |
|  | Identification guides (Fish, corals) | ? | ? |
| Safety and First Aid Equipment | First Aid box | ? | ? |
| Boat transport | Boat with insurance | ? | ? |
| Others | GPS batteries | ? | ? |

| Location Type | Site Name |  | Location Type | Site Name |
| --- | --- | --- | --- | --- |
| Mtwara Sites |  |  | Unguja Sites |  |
| Inside MPA |  |  | Inside MCA |  |
|  | - Membelwa Inner |  | Community | - Kidoti |
|  | - Chamba cha Kati |  |  | - Chumani |
|  | - Rasmo |  |  | - Tumbatu |
| Outside MPA (Community) | - Msanga Mkuu |  |  | - Jongwe |
|  | - Mgao |  |  |  |

TEAM and responsibilities

|  | NAME | INSTITUTION | Role/ Survey type |
| --- | --- | --- | --- |
|  | MTWARA TEAM |  |  |
| 1 | Davis Urio | MPRU - Mtwara | Coral cover/ benthic /Invertebrate/Coral conditions |
| 2 | Mussa Hamis | MPRU - Mtwara | Coral cover/ benthic /Invertebrate |
| 3 | Amos Singo | MPRU - Mtwara | ? |
| 4 | Mustapha Issa | MPRU - Mtwara | Mapping and GIS: |
| 5 | Dr. Masumbuko Semba | MPRU - Mtwara |  |
| 6 | ? | Action For Occean | ? |
| 7 | John Komakoma | TNC DSM | Coordination and reporting to confirm |
| 8 | Edward Senkondo | TNC DSM | Coordination and reporting |
| 9 | Community rep |  | Boundary identification |
| 10 | Community rep |  | Boundary identification |
|  | UNGUJA NORTH TEAM |  |  |
| 1 | Yassir Ali Haji | DMC Zanzibar | Coral cover/ benthic /Invertebrate/Coral conditions |
| 2 | Pagu Julius | WCS Zanzibar | Fish species and abundance |
| 3 | Cathrine Nduati | KMFRI, Mombasa | Coral cover/ benthic Coral health condition Photography |
| 4 | Joan Kawaka | TNC Mombasa | Coral cover/ benthic /Invertebrate/Coral conditions |
| 5 | Edward K Paul | IMS Zanzibar | GPS, mapping |
| 6 | Ayubu Singoye | TNC DSM | Coordination and reporting |
| 7 | Community rep |  | Boundary identification |
| 8 | Community rep |  | Boundary identification |

Criteria of the site to be selected:

- Easily accessible to the community

- Not more than 10m

- Signs of coral reef habitat even if degraded – seagrass, corals etc

- Adjacent to coral areas that have good ecosystem that can act as a donor site

- The local community must be interested in establishing the reef restoration interventions.